VEHICLE FORGE

Revised Release Schedule v2.0

Maximum Genre Breadth at Launch

Version 2.0 — February 2026 — DiceForge Studios Ltd.

# EXECUTIVE SUMMARY

The 400-vehicle database build revealed that every genre in the Vehicle Forge catalogue can ship a Starter pack using existing core weapons. Historical packs ship complete. Fantasy, sci-fi, horror, steampunk, cyberpunk, and other genre packs ship as basic stat blocks, with full mechanical depth following when parent supplements are written.

This "breadth first, depth later" strategy puts 20 products across every genre on DriveThruRPG at launch. A GM browsing the catalogue sees the Forge does everything — from WWII tanks to cyberpunk spider tanks to dragon mounts to haunted locomotives. Each Starter pack validates demand for its parent supplement before that supplement is written.

| Wave | Products | Vehicles | Timeline | .vfx Work | Revenue |
| --- | --- | --- | --- | --- | --- |
| Wave 1: Launch | 20 | ~264 | Month 1-2 | None | $56.81 max |
| Wave 2: Ancient/BP | 5 | 50 | Month 3-4 | ~15 wpns | +$14.95 |
| Wave 3: Naval + Sups | 4 | 19 | Month 5-6 | Minimal | +$11.96 |
| Wave 4+: Deep Packs | 12+ | ~150+ | Month 7+ | Full .vfx | Ongoing |

# WAVE 1 — LAUNCH

20 products. Every genre. Zero .vfx work. Day one.

All weapons in these packs exist in the current Vehicle Forge core tool. Machine guns, autocannons, tank guns, ATGMs, rockets, bombs, lasers, missiles, and torpedoes. Historical packs ship with full weapon loadouts. Genre Starter packs ship with basic stat blocks using best-available core weapons, with a clear upgrade path to the full supplement.

## Historical Packs (Full)

These packs are mechanically complete. Every vehicle has accurate, period-appropriate weapon loadouts drawn from the core catalogue.

| Parent | Pack | Count | Price | Status |
| --- | --- | --- | --- | --- |
| Core Tool (FREE) | Core Reference Builds | 64 | Free | Complete |
| Iron & Steel | WWI — Iron Harvest | 10 | $2.99 | Complete |
| Iron & Steel | WWII — Western Front | 10 | $2.99 | Complete |
| Iron & Steel | WWII — Eastern Front | 10 | $2.99 | Complete |
| Iron & Steel | Cold War Arsenal | 10 | $2.99 | Complete |
| Iron & Steel | Modern Military Ground | 10 | $2.99 | Complete |
| Talons & Contrails | WWI — Aces High | 10 | $2.99 | Complete |
| Talons & Contrails | WWII — Air War | 10 | $2.99 | Complete |
| Talons & Contrails | Vietnam Air Cav | 10 | $2.99 | Complete |
| Talons & Contrails | Modern Military Air | 10 | $2.99 | Complete |

## Genre Starter Packs

Basic stat blocks using core weapons. Each Starter validates demand for its parent supplement. When the supplement ships, expanded packs deliver the full mechanical depth — custom weapons, genre-specific mods, and special abilities.

| Parent | Starter Pack | Count | Price | Core Weapons Used |
| --- | --- | --- | --- | --- |
| Star & Void | Sci-Fi Starter Fleet | 10 | $2.99 | Lasers, missiles |
| Blood & Thunder | Naval Starter | 10 | $2.99 | Torpedoes, cannons, HMGs |
| Fang & Claw | Mech Starter | 10 | $2.99 | Lasers, missiles |
| Chrome & Fury | Chase Starter | 10 | $2.99 | Modern firearms |
| Sails & Gasbags | Skyship Starter | 10 | $2.99 | HMGs, bombs, autocannons |
| Brass & Steam | Steampunk Starter | 10 | $2.99 | WW-era weapons, torpedoes |
| Wire & Chrome | Cyberpunk Starter | 10 | $2.99 | Modern firearms, drones |
| Rust & Ruin | Wasteland Starter | 10 | $2.99 | Salvaged firearms |
| Saddle & Fang | Mount Starter | 10 | $2.99 | Stat blocks only (living vehicles) |
| Dread & Ruin | Horror Starter | 10 | $2.99 | Stat blocks only (supernatural) |

Wave 1 totals: 20 products, ~264 vehicles, 12 genres represented. Maximum revenue per complete buyer: $56.81 (19 packs at $2.99, core tool free).

# WAVE 2 — ANCIENT & BLACK POWDER

~15 new weapon definitions across two .vfx files. Unlocks 5 expansion packs.

Two weapon extension files cover all pre-gunpowder and black powder weaponry: ballista, catapult, trebuchet, ram, scorpion, javelin rack, bow battery, Greek fire siphon, light/medium/heavy black powder cannon, carronade, swivel gun, and mortar. Building these unlocks the full historical spectrum from ancient chariots to Napoleonic fleet actions.

| Parent | Pack | Count | Dependency |
| --- | --- | --- | --- |
| Blood & Thunder | Age of Sail Fleet | 10 | BP weapons .vfx |
| Blood & Thunder | Napoleonic Navy | 10 | BP weapons .vfx |
| Blood & Thunder | Viking Raiders | 10 | BP + ancient .vfx |
| Iron & Steel | Ancient War Machines | 10 | Ancient weapons .vfx |
| Iron & Steel | Medieval Siege | 10 | Ancient weapons .vfx |

Production estimate: 4-6 hours to define all weapon IDs, damage, AP, range, and cost. These are well-documented historical weapons with clear Savage Worlds conversion paths.

By end of Wave 2: 25 products, ~314 vehicles, complete historical coverage from Egyptian chariots to stealth fighters.

# WAVE 3 — NAVAL EXPANSION & SUPPLEMENT PRE-BUILTS

Ships alongside the first three theatre supplements.

WWII Naval needs a small .vfx adding depth charge racks and naval gun calibres. The supplement pre-built packs (3 vehicles each) ship bundled with their parent supplement as showcase examples.

| Parent | Pack | Count | Dependency |
| --- | --- | --- | --- |
| Blood & Thunder | WWII Naval | 10 | Naval weapons .vfx |
| Blood & Thunder | Supplement Pre-Builts | 3 | Ships with supplement |
| Iron & Steel | Supplement Pre-Builts | 3 | Ships with supplement |
| Talons & Contrails | Supplement Pre-Builts | 3 | Ships with supplement |

By end of Wave 3 (Month 6): 29 products, ~333 vehicles. Three theatre supplements live (Blood & Thunder, Iron & Steel, Talons & Contrails).

# WAVE 4+ — SUPPLEMENT-DEPENDENT EXPANSION

Full depth packs ship as parent supplements are written.

Each supplement delivers genre-specific rules plus a .vfx extension with custom weapons, mods, and specials. The expanded expansion packs ship alongside or shortly after their parent. Where a Starter pack already exists, the expanded pack deepens the roster without duplicating any vehicles.

| Supplement | Expansion Packs | Count | .vfx Requirements |
| --- | --- | --- | --- |
| Star & Void | Patrol Fleet + Battle Fleet + Capital Ships | 30 | Crew stations, shields, FTL, sensors |
| Fang & Claw | Light Lance + Heavy Lance + Kaiju Defence | 30 | Pilot bonding, melee, stomp, cockpit hits |
| Chrome & Fury | Wasteland Fleet + Spy Vehicles | 20 | Chase rules, gadgets, convoy, ram/sideswipe |
| Sails & Gasbags | Fantasy Skyfleet | 10 | Buoyancy, gas cells, altitude, aerial boarding |
| Dread & Ruin | Haunted Vehicles | 10 | Possession, sentience, soul engines, curses |
| Saddle & Fang | Fantasy Mounts + Dinosaur Mounts | 20 | Temperament, breath weapons, panic, bonding |
| Rust & Ruin | Wasteland Survivors | 10 | Jury-rig, breakdown, fuel-as-currency |
| Brass & Steam | Victorian Arsenal | 10 | Boiler pressure, clockwork, steam burst |
| Wire & Chrome | Cyberpunk Fleet | 10 | Vehicle hacking, drone ops, ECM warfare |

Recommended supplement priority: Star & Void first (broadest audience), then Fang & Claw (mech combat demand), then Chrome & Fury (chase rules benefit everyone). Genre supplements last, informed by Starter pack sales data.

# REVISED RELEASE TIMELINE

| When | Release | Vehicles | Wave |
| --- | --- | --- | --- |
| Month 1 | Core Tool (free) + 5 Iron & Steel + 5 genre starters | 164 | WAVE 1 |
| Month 2 | 4 Talons air + 5 remaining genre starters | 100 | WAVE 1 |
| Month 3 | BP weapons .vfx + Age of Sail + Napoleonic | 20 | WAVE 2 |
| Month 4 | Ancient weapons .vfx + Ancient + Medieval + Viking | 30 | WAVE 2 |
| Month 5 | Naval .vfx + WWII Naval | 10 | WAVE 3 |
| Month 6 | B&T, I&S, T&C supplement pre-builts | 9 | WAVE 3 |
| Month 7-8 | Star & Void supplement + 3 fleet packs | 33 | WAVE 4 |
| Month 9-10 | Fang & Claw supplement + 3 mech packs | 33 | WAVE 4 |
| Month 11-12 | Chrome & Fury + Sails & Gasbags + packs | 33 | WAVE 4 |
| Month 13+ | Remaining genre supplements + packs | 68+ | WAVE 4 |

# THE STARTER → SUPPLEMENT PIPELINE

Every Starter pack is designed as a gateway product. The upgrade path is explicit and natural:

| Starter | Supplement | Starter Gives | Supplement Adds | Then Buy |
| --- | --- | --- | --- | --- |
| Sci-Fi Starter | Star & Void | Scout, freighter, cruiser, carrier | Crew stations, shields, FTL, fleet combat | Patrol Fleet, Battle Fleet, Capital Ships |
| Naval Starter | Blood & Thunder | Generic warships with modern weapons | Broadside arcs, boarding, weather gauge | Age of Sail, Napoleonic, Viking, WWII Naval |
| Mech Starter | Fang & Claw | Walkers with lasers and missiles | Pilot bonding, melee, arena, salvage | Light Lance, Heavy Lance, Kaiju Defence |
| Chase Starter | Chrome & Fury | Road vehicles with guns | Ram, sideswipe, gadgets, convoy rules | Wasteland Fleet, Spy Vehicles |
| Skyship Starter | Sails & Gasbags | Airships with HMGs and bombs | Gas cells, altitude, boarding, weather | Fantasy Skyfleet |
| Steampunk Starter | Brass & Steam | Steam vehicles with WW-era guns | Boiler pressure, clockwork, steam burst | Victorian Arsenal |
| Cyberpunk Starter | Wire & Chrome | Modern vehicles with drones | Vehicle hacking, ECM, corporate warfare | Cyberpunk Fleet |
| Wasteland Starter | Rust & Ruin | Salvaged vehicles, basic guns | Jury-rig, breakdown, fuel-as-currency | Wasteland Survivors |
| Mount Starter | Saddle & Fang | Basic stat blocks, no attacks | Temperament, breath, panic, bonding | Fantasy Mounts, Dinosaur Mounts |
| Horror Starter | Dread & Ruin | Basic stat blocks, no abilities | Possession, sentience, soul engines | Haunted Vehicles |

# REVENUE PROJECTIONS

The breadth-first launch increases early revenue by offering 19 paid products from day one instead of 9. Conservative estimates below assume a free tool install base of 2,000-5,000 GMs with 15% conversion per pack.

| Product Line | Est. Units | Gross | Net (65%) |
| --- | --- | --- | --- |
| Wave 1 — 10 historical packs | ~1,500 | $4,485 | $2,915 |
| Wave 1 — 10 genre starters | ~1,200 | $3,588 | $2,332 |
| Wave 2 — 5 ancient/BP packs | ~500 | $1,495 | $972 |
| Wave 3 — naval + pre-builts | ~350 | $1,047 | $680 |
| Wave 4 — supplements (avg $5.99) | ~600 | $3,594 | $2,336 |
| Wave 4 — deep expansion packs | ~800 | $2,392 | $1,555 |
| Collections / bundles | ~50 | $2,000 | $1,300 |
| Year 1 Total | ~5,000 | $18,601 | $12,090 (~£9,500) |

Key change from v1.0: Genre Starter packs add ~$2,332 net revenue in Year 1 and validate demand for supplements before they are written. If a Starter sells poorly, deprioritise its parent supplement. If it sells well, fast-track it. Data-driven development.

# COMPLETE PRODUCT CATALOGUE

| Category | Price Range | Vehicles | Products |
| --- | --- | --- | --- |
| Core Tool | Free | 64 | 1 product |
| Historical expansion packs | $2.99 | 160 | 16 packs |
| Genre Starter packs | $2.99 | 100 | 10 packs |
| Genre deep expansion packs | $2.99-$3.99 | 150 | 15 packs |
| Theatre supplements | $4.99-$7.99 | 36 | 12 supplements (3 pre-builts each) |
| TOTAL CATALOGUE |  | ~510 | 54 products |

Note: Vehicle count increased from 400 to ~510. The 10 genre Starter packs add ~100 new basic builds that do not duplicate any existing expansion pack vehicles. The Starters serve a different audience (GMs who want quick builds now) than the deep packs (GMs who want the full mechanical experience).

Vehicle Forge Revised Release Schedule v2.0 — DiceForge Studios Ltd. — February 2026